# Freelance Finder Application

# Project Planning Phase

Date: 22-06-2025

Team ID: LTVIP2026TMIDS91405

Project Name: Freelance Finder

Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

## Product Backlog & Sprint Schedule

Sprint; Functional Requirement (Epic); User Story Number; User Story / Task; Story Points; Priority; Team Members. Sprint-1; User Authentication; USN-1; As a user, I can sign up and log in securely with email verification using OTP.; 3; High. USN-2; As a user, I am alerted if my email already exists.; 2; Medium. Sprint-2; Product Listing and Interaction; USN-3; As a user, I can upload and preview products with title, description, price, and tags.; 3; High. USN-4; As a user, I can like or download products of others.; 2; Medium. Sprint-3; Product Search & Tag Filtering; USN-5; As a user, I can search and filter products by tags or type.; 3; High. Sprint-4; User Profile & Permissions; USN-6; As a user, I can update my profile information.; 2; Medium. USN-7; As a product owner, I can edit or delete my own products.; 2; High.

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 1 July 2025 | 5 July 2025 | 10 | 5 July 2025 |
| Sprint-2 | 10 | 5 Days | 6 July 2025 | 10 July 2025 | 10 | 10 July 2025 |
| Sprint-3 | 10 | 5 Days | 11 July 2025 | 15 July 2025 | 10 | 15 July 2025 |
| Sprint-4 | 10 | 5 Days | 16 July 2025 | 20 July 2025 | 10 | 20 July 2025 |

# Delivered Services

• Secure authentication system with OTP email validation.

• Product upload, listing, and preview system.

• Product interaction features (likes and downloads).

• Product search with tag-based filtering.

• NoSQL database integration using MongoDB.

• Full-stack MERN development (React, Node.js, Express, MongoDB).

# Future Feature Enhancements

• Admin dashboard for analytics.

• Role-based user management system.

• Advanced product search and filtering.

• Payment gateway integration.

• Review and messaging system for client-freelancer interaction.